# Retail Data Platform | CDC Bronze Ingestion Handover

Project continuity record • 23 October 2026 • Checkpoints through 3.34.113

Purpose: preserve the implementation details, verification evidence, repository state, safety boundaries, and precise next action from this conversation. This is a handover, not evidence that live BigQuery ingestion has already succeeded.

# 1. Current status at handover

| Latest completed checkpoint | 3.34.113 — Git status verified |
| --- | --- |
| Next checkpoint | 3.34.114 — Read-only test database connection check; NOT YET RUN |
| Latest commit | a461ed1 — Add BigQuery Bronze CDC ingestion with concurrency safeguards |
| GitHub | github.com/AlucardMT/retail-data-platform — main updated successfully |
| Automated tests | 49 passed in 91.43 seconds (last complete test run) |
| Remaining untracked file | docs/retail_data_lineage_detailed_field_level.xlsx |
| Live CDC → BigQuery test | NOT YET EXECUTED |

# 2. Project context and environment

Goal: portfolio retail data engineering platform demonstrating PostgreSQL CDC, SCD Type 2, Python, BigQuery, Airflow, dbt, idempotency and CI/CD practices.

Environment: Debian 12 VPS; repository ~/retail-data-platform; Python 3.11 virtual environment (.venv); PostgreSQL 16; psycopg 3.3.6.

Source data: Olist retail dataset. PostgreSQL olist_raw contains 9 tables / 1,550,922 rows; typed retail schema contains 8 tables / 550,759 rows (earlier project milestones).

CDC sandbox: PostgreSQL database retail_platform_test, with retail.customer_profiles (96,096 identities), cdc.customer_events and pipeline.customer_event_extractions.

BigQuery: project retail-data-platform-512111; dataset bronze; location europe-west2 (London), NOT EU. Python google-cloud-bigquery 3.46.2; Google Cloud CLI and ADC configured.

Critical safety boundary: NEVER write to the development PostgreSQL database named retail without explicit permission. CDC testing, ingestion locks, acknowledgements and simulator activity are restricted to retail_platform_test.

# 3. Implementation created and committed

## 3.1 BigQuery Bronze DDL

sql/bigquery/bronze/001_customer_cdc_events.sql

Defines retail-data-platform-512111.bronze.customer_cdc_events. Schema: event_id INTEGER REQUIRED; event_uuid STRING REQUIRED; customer_unique_id STRING REQUIRED; customer_id STRING NULLABLE; operation STRING REQUIRED; event_timestamp TIMESTAMP REQUIRED; recorded_at TIMESTAMP REQUIRED; before_data JSON NULLABLE; after_data JSON NULLABLE; schema_version INTEGER REQUIRED; ingested_at TIMESTAMP REQUIRED.

## 3.2 PostgreSQL CDC extraction and acknowledgement (previously committed)

src/retail_pipeline/extract_customer_cdc.py

fetch_pending_customer_events(database_url, batch_size=100) enforces test database identity and retrieves events in event_id order, excluding events present in the extraction ledger.

acknowledge_customer_event(database_url, event_uuid, lock_timeout_ms=5000) enforces test database identity and records acknowledgement with ON CONFLICT DO NOTHING.

Acknowledgement must occur only after confirmed BigQuery load success.

## 3.3 Python Bronze loader

src/retail_pipeline/load_customer_cdc_bronze.py

serialize_customer_cdc_event(event): UUID → string; timestamps → ISO format; JSONB before_data / after_data → JSON serialization (or null); adds UTC ingested_at.

load_customer_cdc_batch(client, records): BigQuery load_table_from_json with NEWLINE_DELIMITED_JSON, WRITE_APPEND, max_bad_records=0 and location=europe-west2. Waits for job.result(); checks job errors and output_rows equals submitted record count; empty batch returns zero.

ingest_customer_cdc(database_url, client, batch_size=100): holds ingestion lock around the FULL extract → serialize → BigQuery load → acknowledge sequence.

Delivery semantics: at-least-once Bronze append. A crash after BigQuery delivery but before ledger acknowledgement can yield duplicate Bronze rows on retry. Planned downstream Silver deduplication uses event_uuid.

## 3.4 Advisory lock

src/retail_pipeline/ingestion_lock.py

customer_cdc_ingestion_lock(database_url) opens a PostgreSQL autocommit session and verifies current_database() is retail_platform_test.

Uses pg_try_advisory_lock with ID 2026102301; if already held, raises RuntimeError instead of overlapping ingestion.

Holds the session-level lock through the entire ingestion run, releasing it in finally via pg_advisory_unlock; session closure provides an additional cleanup boundary.

## 3.5 Automated tests

tests/test_ingestion_lock.py  —  3 mocked tests
tests/test_load_customer_cdc_bronze.py  —  11 mocked tests

Lock tests cover successful acquisition/release, contention without an erroneous unlock, and exception cleanup.

Loader tests cover serialization, successful/empty/failed loads, acknowledgement only after successful load, acknowledgement errors, row-count mismatch, no pending events and lock lifetime.

A lock-order test asserts: lock_acquired → extract → load → acknowledge → lock_released. It exposed a real indentation bug where the lock was released too early; implementation was corrected and tests rerun.

PYTHONPATH=src python -m pytest -q
49 passed in 91.43s (0:01:31)

Test results are unit/mock evidence, not a live end-to-end ingestion result. A real BigQuery load still needs controlled validation; sandbox/free-tier constraints may affect DML/MERGE options.

# 4. Actions performed in this conversation

| 3.34.107 | Listed sql/bigquery; exactly one SQL file found: bronze/001_customer_cdc_events.sql. |
| --- | --- |
| 3.34.108 | Searched five new code/SQL files for password, secret, api.key, private.key and token; user reported no matches. Targeted check only, not a full secrets scan. |
| 3.34.109 | Staged the five specific code/SQL files. Excluded lineage spreadsheet intentionally. |
| 3.34.110 | Reviewed git diff --cached --stat: exactly 5 files, 820 insertions. |
| 3.34.111 | Committed locally: a461ed1, message “Add BigQuery Bronze CDC ingestion with concurrency safeguards”. |
| 3.34.112 | Pushed successfully to origin main: 1f22c4a..a461ed1. |
| 3.34.113 | Verified git status --short: only docs/retail_data_lineage_detailed_field_level.xlsx untracked. |
| 3.34.114 | Proposed read-only PostgreSQL identity check; user paused before running it to request this handover. |

## Committed file inventory

sql/bigquery/bronze/001_customer_cdc_events.sql     18 lines
src/retail_pipeline/ingestion_lock.py             44 lines
src/retail_pipeline/load_customer_cdc_bronze.py  133 lines
tests/test_ingestion_lock.py                    114 lines
tests/test_load_customer_cdc_bronze.py          511 lines
TOTAL: 5 files, 820 insertions

## Push evidence

To github.com:AlucardMT/retail-data-platform.git
   1f22c4a..a461ed1  main -> main

## Final status evidence

$ git status --short
?? docs/retail_data_lineage_detailed_field_level.xlsx

# 5. Resume instructions — exact next checkpoint

Checkpoint 3.34.114: Verify that the target database is retail_platform_test. This is READ-ONLY; no CDC simulation, ledger acknowledgement or BigQuery ingestion should be started at this checkpoint.

cd ~/retail-data-platform
psql -d retail_platform_test -Atc "SELECT current_database(), current_user;"

Expected first field: retail_platform_test. The second field is the PostgreSQL user. Ask the user to paste the output, confirm identity, then proceed one small checkpoint at a time. Do not assume this query has been run.

# 6. Next work and outstanding decisions

After confirming the test database, inspect test CDC pending-event count and BigQuery target state using read-only queries before requesting approval for any write or live load.

Plan a small controlled end-to-end test restricted to retail_platform_test and bronze.customer_cdc_events. Confirm batch size, expected effects, acknowledgement behavior, and potential cost before execution.

Validate JSON column compatibility, event mapping, loaded row counts, and ledger state with real services; test failure/retry behavior and Silver event_uuid deduplication in subsequent steps.

Review docs/retail_data_lineage_detailed_field_level.xlsx separately before adding to version control.

Longer-term roadmap remains Silver SCD Type 2/idempotency, dbt transformations, Airflow orchestration, CI/CD and portfolio documentation.

# 7. Working style and safeguards

Proceed in one numbered checkpoint per exchange; provide one command or edit and wait for the pasted output or “saved”.

Explain the reason for each action and whether it is read-only or writes data.

Never touch PostgreSQL database retail without explicit user permission; keep CDC work in retail_platform_test.

Never claim live ingestion succeeded based solely on mocked unit tests.

Use explicit Git staging and review; do not accidentally include the lineage workbook.

End of handover. Prepared from the conversation history and prior project handover context; no database or cloud commands were executed while producing this document.